# Cybersecurity self-assessment findings

Riverside Community Food Bank
Assessed against NIST Cybersecurity Framework Version 2.0. Targets from NIST SP 1300, CSF 2.0 Small Business Quick-Start Guide.

# Executive summary

Riverside Community Food Bank answered 91 of the 100 questions in the bank; the other 9 did not apply to its profile or were follow-ups to practices it does not have yet.

Of the 104 CSF 2.0 subcategories that apply, 22 meet the target taken from NIST's Small Business Quick-Start Guide. Overall the organisation reaches 34% of its target profile.

The strongest function is Protect (50% of target) and the weakest is Recover (28%).

82 gaps remain, 24 of them rated High or Critical for likelihood and impact.

The action plan has 82 actions ranked by risk reduced per unit of cost; 8 of the top 10 need staff time rather than money.

Start with these:

Verify a person's claimed identity at enrollment time using government-issued identity credentials (e.g., passport, visa, driver's license) (PR.AA-02; Low (under ~$500 a year))

Identify the specialized roles within the organization that require additional cybersecurity training, such as physical and cybersecurity personnel, finance personnel, senior leadership, and anyone with access to business-critical data (PR.AT-02; Free (time only))

Maintain baselines of communication and data flows within the organization's wired and wireless networks (ID.AM-03; Free (time only))

Check restored assets for indicators of compromise and remediation of root causes of the incident before production use (RC.RP-05; Free (time only))

Prepare an after-action report that documents the incident itself, the response and recovery actions taken, and lessons learned (RC.RP-06; Free (time only))

# Progress since version 1

Since version 1 the organisation went from 27% to 34% of its target profile, and from 19 to 22 subcategories at target.

18 subcategories improved and 3 went backwards; 17 answers changed.

Of the 85 actions in the earlier plan, 4 are done and 14 have moved forward; the plan now has 82 actions, 1 of them new.

Total risk across the profile went from 817.43 to 787.43.

The organisation's profile changed: remote staff (now yes).

Share of the target reached, by function:

| Function | Reached before | Reached now | Change |
| --- | --- | --- | --- |
| Govern | 33% | 31% | -2 points |
| Identify | 19% | 28% | +9 points |
| Protect | 46% | 50% | +4 points |
| Detect | 30% | 30% | +0 points |
| Respond | 10% | 32% | +22 points |
| Recover | 11% | 28% | +17 points |

Actions completed since then:

Use business impact and system categorization records (including service delivery objectives) to validate that essential services are restored in the appropriate order (RC.RP-04)

Preliminarily review incident reports to confirm that they are cybersecurity-related and necessitate incident response activities (RS.MA-02)

Track and validate the status of all ongoing incidents (RS.MA-04)

Establish criteria for using a quantitative approach to cybersecurity risk analysis, and specify probability and exposure formulas (GV.RM-06)

Went backwards: GV.RR-02, PR.AA-05, PR.DS-01. The Progress sheet of the workbook lists the answers behind each change.

# Profile by function

| Function | Subcategories assessed | At target | Current (0-3) | Target (0-3) | Target reached |
| --- | --- | --- | --- | --- | --- |
| Govern | 31 | 7 | 0.48 | 1.58 | 31% |
| Identify | 20 | 2 | 0.62 | 2.20 | 28% |
| Protect | 21 | 9 | 0.98 | 1.76 | 50% |
| Detect | 11 | 1 | 0.64 | 2.09 | 30% |
| Respond | 13 | 2 | 0.62 | 1.92 | 32% |
| Recover | 8 | 1 | 0.62 | 2.25 | 28% |

# Profile by category

Current and target are averages on the 0-3 scale over the subcategories that apply. Shading follows the heat map: red where little of the target is reached, green where all of it is.

| Category | Current | Target | Reached | Worst gap rating |
| --- | --- | --- | --- | --- |
| GV.OC Organizational Context | 1.40 | 2.20 | 64% | Medium |
| GV.RM Risk Management Strategy | 0.43 | 1.57 | 27% | Medium |
| GV.RR Roles, Responsibilities, and Authorities | 0.50 | 2.00 | 25% | Medium |
| GV.PO Policy | 0.50 | 2.00 | 25% | Medium |
| GV.OV Oversight | 0.00 | 1.00 | 0% | Low |
| GV.SC Cybersecurity Supply Chain Risk Management | 0.20 | 1.20 | 17% | Medium |
| ID.AM Asset Management | 0.93 | 2.14 | 43% | High |
| ID.RA Risk Assessment | 0.56 | 2.11 | 26% | Medium |
| ID.IM Improvement | 0.25 | 2.50 | 10% | Medium |
| PR.AA Identity Management, Authentication, and Access Control | 1.29 | 2.00 | 56% | Critical |
| PR.AT Awareness and Training | 0.50 | 3.00 | 17% | High |
| PR.DS Data Security | 1.31 | 2.00 | 53% | Critical |
| PR.PS Platform Security | 0.70 | 1.40 | 50% | High |
| PR.IR Technology Infrastructure Resilience | 0.75 | 1.00 | 75% | High |
| DE.CM Continuous Monitoring | 1.10 | 2.60 | 42% | Medium |
| DE.AE Adverse Event Analysis | 0.25 | 1.67 | 15% | Medium |
| RS.MA Incident Management | 0.80 | 1.80 | 44% | High |
| RS.AN Incident Analysis | 0.00 | 1.50 | 0% | Medium |
| RS.CO Incident Response Reporting and Communication | 1.00 | 3.00 | 33% | High |
| RS.MI Incident Mitigation | 1.00 | 2.00 | 50% | Medium |
| RC.RP Incident Recovery Plan Execution | 0.67 | 2.33 | 29% | High |
| RC.CO Incident Recovery Communication | 0.50 | 2.00 | 25% | Medium |

# Top 10 actions

Each action closes one gap. The wording is NIST's implementation example for the subcategory; the full plan with owners and status columns is in the Excel workbook.

| Rank | CSF ID | What to do | Cost | Risk now | Reduced by |
| --- | --- | --- | --- | --- | --- |
| 1 | PR.AA-02 | Verify a person's claimed identity at enrollment time using government-issued identity credentials (e.g., passport, visa, driver's license) | Low (under ~$500 a year) | 25.0 | 20.0 |
| 2 | PR.AT-02 | Identify the specialized roles within the organization that require additional cybersecurity training, such as physical and cybersecurity personnel, finance personnel, senior leadership, and anyone with access to business-critical data | Free (time only) | 12.0 | 9.0 |
| 3 | ID.AM-03 | Maintain baselines of communication and data flows within the organization's wired and wireless networks | Free (time only) | 12.0 | 8.0 |
| 4 | RC.RP-05 | Check restored assets for indicators of compromise and remediation of root causes of the incident before production use | Free (time only) | 12.0 | 8.0 |
| 5 | RC.RP-06 | Prepare an after-action report that documents the incident itself, the response and recovery actions taken, and lessons learned | Free (time only) | 12.0 | 8.0 |
| 6 | RS.MA-05 | Apply incident recovery criteria to known and assumed characteristics of the incident to determine whether incident recovery processes should be initiated | Free (time only) | 12.0 | 8.0 |
| 7 | PR.AA-05 | Review logical and physical access privileges periodically and whenever someone changes roles or leaves the organization, and promptly rescind privileges that are no longer needed | Low (under ~$500 a year) | 20.0 | 15.0 |
| 8 | RS.CO-02 | Follow the organization's breach notification procedures after discovering a data breach incident, including notifying affected customers | Free (time only) | 11.65 | 6.65 |
| 9 | RS.CO-03 | Securely share information consistent with response plans and information sharing agreements | Free (time only) | 11.65 | 6.65 |
| 10 | DE.AE-03 | Constantly transfer log data generated by other sources to a relatively small number of log servers | Free (time only) | 9.0 | 6.0 |

# Not applicable

ID.RA-08, PR.PS-06: You do not write software, so secure development and vulnerability disclosure handling do not apply.

# About this assessment

This is a self-assessment: it records what the organisation says it does. No systems were scanned and it is not an ISO 27001 or SOC 2 certification. Evidence was offered for 7 of 91 answers; the Evidence Log sheet of the workbook is where a reviewer records what they actually saw. Likelihood and impact values are coarse judgements for a small non-profit.